# Phase 2 Completion Report

Hardening Sprint Gate — AuditShield Portfolio

# Executive Summary

Sprint scope: Active suppression, HITL Admin View, Intervention Optimizer, and hardening artifacts (pyproject.toml, tests, docs) across AuditShield, StarGuard Desktop, and StarGuard Mobile.

Current gate status: CLOSED

All six Phase 2 criteria met for each app. Gate closed.

# Portfolio Overview

| App | HuggingFace URL | Local Port |
| --- | --- | --- |
| AuditShield | https://huggingface.co/spaces/rreichert/auditshield-live | 8501 |
| StarGuard Desktop | https://rreichert-starguard-desktop.hf.space | 8000 |
| StarGuard Mobile | https://rreichert-starguardai.hf.space | 8000 |

# Task Definitions

| Task | Deliverable | Definition |
| --- | --- | --- |
| T1 | pyproject.toml | Authoritative build config, pinned deps, pip install -e . works |
| T2 | Type hints & separation | Public functions typed; business logic separated from Shiny reactive |
| T3 | Unit tests | Min 3 tests per new module; pytest runs clean |
| T4 | Documentation | ARCHITECTURE.md, README current |
| T5 | Pre-phase gate | No embedded refactor; tests before sign-off |
| T6 | starguard-core [Phase 3] | Shared package extraction — deferred until Phase 2 gate closes |

# Per-App Status Tables

| Artifact | AuditShield | Desktop | Mobile |
| --- | --- | --- | --- |
| pyproject.toml | ✓ DONE | ✓ DONE | ✓ DONE |
| Type hints & separation | ✓ DONE | ✓ DONE | ✓ DONE |
| Unit tests (min 3/module) | ✓ DONE | ✓ DONE | ✓ DONE |
| ARCHITECTURE.md / README | ✓ DONE | ✓ DONE | ✓ DONE |
| Pre-phase gate | ✓ DONE | ✓ DONE | ✓ DONE |

# Phase 2 Gate Criteria

All six conditions must be true to close the gate:

1. pyproject.toml exists and is authoritative in each app

2. Dependencies pinned with versions

3. pip install -e . (or equivalent) works from each repo root

4. All public functions have type hints; business logic separated from Shiny

5. Minimum 3 unit tests per new module; pytest runs clean

6. ARCHITECTURE.md and README current; no embedded refactoring

# Phase 3 Deferral

starguard-core: Shared package extraction (hedis_gap_trail, hitl_admin_view, suppression_banner, etc.) is deferred to Phase 3. Rationale: Phase 2 hardening must complete first to establish consistent structure, tests, and docs across all three apps. starguard-core depends on Phase 2 gate close.

# Configuration Reference

| Item | Path / Value |
| --- | --- |
| cursorrules | Artifacts/project/auditshield/.cursorrules (and per-app) |
| Docker | Per-app Dockerfile in each repo |
| Ports | AuditShield: 8501; Desktop/Mobile: 8000 |
| Org name | rreichert (HuggingFace) |

# Commit Instructions

Report path: Artifacts/project/PHASE2_COMPLETION_REPORT.docx

Gate-close commit: chore: close Phase 2 gate — all hardening tasks complete

Repos: Main HEDIS-MA-Top-12-w-HEI-Prep (report lives here). Desktop and Mobile are submodules with separate repos.

Phase 2 gate closed. All five hardening artifacts complete per app. Ready for Phase 3 (starguard-core).